## Slide 1: My Virtual Fridge
Group 17

## Slide 2: Project Goals & Objectives:
The purpose of MVF is to pro-actively manage consumers’ food waste while providing them with information to raise awareness.
We are aiming to produce a functioning application that will allow consumers to search for recipes, with specific or left-over ingredients, and have a dashboard consumers can interact to manage their inventory.

## Slide 3: Sprint #2: Database
For this sprint we focused on the following:
Functional database
Adding to the database
Integrating portion of that database to our app
Finishing up the front-end

## Slide 4: Sprint #2 What Went Well
Taking the feedback from the students and improving on the front-end
Creating the database
Adding to the database
Making progress on the github

## Slide 5: Sprint #2 What didn’t go so well
Integrating the whole database into our application
Large pushes to the github
Github develop branch still needs work

## Slide 6: Sprint #2 Improvements
That working on the database will take more time than anticipated
Learn about github’s develop branch over the weekend
Frequent pushes to github

## Slide 7: Easter Egg Challenge
For this week we have two Easter eggs
The first one is for the mobile is where a “click here” link sends the user to a page where it shows the developers recipes
Another one is for the desktop where the has to input the Konami code (↑ ↑ ↓ ↓ ← → ← → b a ) on the home page

## Slide 8: My Virtual Fridge
Application Demo